## Slide 1: Chapter 2: The Project Management and Information Technology Context
Information Technology Project Management, Ninth Edition
Note: See the text itself for full citations.

## Slide 2: Learning Objectives (1 of 2)
Define the systems view of project management and how it applies to information technology (IT) projects
Summarize organizations, including the four frames, organizational structures, and organizational culture
Explain why stakeholder management and top management commitment are critical for a project’s success

## Slide 3: Learning Objectives (2 of 2)
Distinguish between project and product life cycles
Discuss the unique attributes and diverse nature of IT projects
Summarize recent trends affecting IT project management, including globalization, outsourcing, virtual teams, and agile project management

## Slide 4: A Systems View of Project Management
Projects must operate in a broad organizational environment
Project managers need to use systems thinking:
  Taking a holistic view of carrying out projects within the context of the organization

## Slide 5: What Is a Systems Approach?
A systems approach emerged in the 1950s to describe a holistic and analytical approach to management and problem solving
Three parts include:
  Systems philosophy: an overall model for thinking about things as systems
  Systems analysis: problem-solving approach
  Systems management: address business, technological, and organizational issues before making changes to systems

## Slide 6: The Three-Sphere Model for Systems Management

## Slide 7: Advice for Young Professionals
It’s difficult enough trying to understand the various technologies an organization uses. How can you begin to understand the business and organizational aspects?
  Make it a priority. Don’t just focus on the technology, no matter how exciting it seems to you. Even if you take just a few minutes each day learning about other aspects of the organization, that’s a start.
  Tell your boss or other people you work with that you want to understand how the entire organization works. Ask important questions like how the company makes money, who key customers are, what the priorities are for the year, what meetings you can attend or documents you can read to gain more knowledge, etc.
  Network, network, network! Find out which people inside or outside of your organization can help you in developing a systems approach. You might be surprised how quickly you can move up in your career once you understand the big picture.

## Slide 8: Understanding Organizations
Systems approach requires that project managers always view their projects in the context of the larger organization
Organizational issues are often the most difficult part of working on and managing projects
Important for project managers to develop a better understanding of people as well as organizations
  To improve the success rate of IT projects

## Slide 9: The Four Frames of Organizations

## Slide 10: What Went Wrong?
In a paper titled “A Study in Project Failure,” two researchers examined the success and failure of 214 IT projects over an eight-year period in several European countries
The researchers found that only one in eight (12.5 percent) were considered successful in terms of meeting scope, time, and cost goals
The authors said that the culture within many organizations is often to blame
Among other things, people often do not discuss important leadership, stakeholder, and risk management issues

## Slide 11: Organizational Structures (1 of 2)
Three basic organizational structures
  Functional: functional managers report to the CEO
  Project: program managers report to the CEO
  Matrix: middle ground between functional and project structures; personnel often report to two or more bosses; structure can be weak, balanced, or strong matrix

## Slide 12: Organizational Structures (2 of 2)

## Slide 13: Organizational Culture (1 of 2)
Organizational culture is a set of shared assumptions, values, and behaviors that characterize the functioning of an organization
Many experts believe the underlying causes of many companies’ problems are not the structure or staff, but the culture

## Slide 14: Organizational Culture (2 of 2)
Ten characteristics of organizational culture:
  Member identity*
  Group emphasis*
  People focus
  Unit integration*
  Control
  Risk tolerance*
  Reward criteria*
  Conflict tolerance*
  Means-ends orientation
  Open-systems focus*
*Project work is most successful in an organizational culture where these items are strong/high and other items are balanced.

## Slide 15: Focusing on Stakeholder Needs
Project managers must take time to identify, understand, and manage relationships with all project stakeholders
Using the four frames of organizations can help meet stakeholder needs and expectations
Senior executives/top management are very important stakeholders
See Chapter 13, Project Stakeholder Management, for more information

## Slide 16: Media Snapshot
Prior to the 2014 football season, Microsoft paid the NFL $400 million as part of a five-year deal to use their Surface as “the official tablet of the NFL”
All 32 NFL teams were involved, and the deal was renewed for a sixth year in 2017
Smooth transition?
  During week one of the season at least two television announcers mistakenly referred to the tablets as iPads, giving Apple unexpected exposure
  Microsoft also had to defend the use of tablets after the New England Patriots stopped using them

## Slide 17: The Importance of Top Management Commitment (1 of 2)
People in top management positions are key stakeholders in projects
A very important factor in helping project managers successfully lead projects is the level of commitment and support they receive from top management
Without top management commitment, many projects will fail.
Some projects have a senior manager called a champion who acts as a key proponent for a project.

## Slide 18: The Importance of Top Management Commitment (2 of 2)
How top management can help project managers
  Providing adequate resources
  Approving unique project needs in a timely manner
  Getting cooperation from other parts of the organization
  Mentoring and coaching on leadership issues

## Slide 19: Best Practice
IT governance addresses the authority and control for key IT activities in organizations, including IT infrastructure, IT use, and project management
A lack of IT governance can be dangerous, as evidenced by three well-publicized IT project failures in Australia
  Sydney Water’s customer relationship management system
  The Royal Melbourne Institute of Technology’s academic management system
  One.Tel’s billing system

## Slide 20: The Need for Organizational Commitment to Information Technology
If the organization has a negative attitude toward IT, it will be difficult for an IT project to succeed
Having a Chief Information Officer (CIO) at a high level in the organization helps IT projects
Assigning non-IT people to IT projects also encourage more commitment

## Slide 21: The Need for Organizational Standards
Standards and guidelines help project managers be more effective
Senior management can encourage
  the use of standard forms and software for project management
  the development and use of guidelines for writing project plans or providing status information
  the creation of a project management office or center of excellence

## Slide 22: Project and Product Life Cycles
It is good practice to divide projects into several phases
  Because projects operate as part of a system and involve uncertainty
The same can be said for developing products

## Slide 23: Project Life Cycle (1 of 2)
A project life cycle is a collection of project phases that defines
  what work will be performed in each phase
  what deliverables will be produced and when
  who is involved in each phase, and
  how management will control and approve work produced in each phase
A deliverable is a product or service produced or provided as part of a project

## Slide 24: Project Life Cycle (2 of 2)
In early phases of a project life cycle
  resource needs are usually lowest
  the level of uncertainty (risk) is highest
  project stakeholders have the greatest opportunity to influence the project
In middle phases of a project life cycle
  the certainty of completing a project improves
  more resources are needed
The final phase of a project life cycle focuses on
  ensuring that project requirements were met
  the sponsor approves completion of the project

## Slide 25: Product Life Cycles (1 of 3)
Products also have life cycles
The Systems Development Life Cycle (SDLC) is a framework for describing the phases of developing information systems
Systems development projects can follow
  Predictive life cycle
  Iterative life cycle
  Incremental life cycle
  Adaptive life cycle
  Hybrid life cycle

## Slide 26: Product Life Cycles (2 of 3)
Predictive Life Cycle Models
  Waterfall model: has well-defined, linear stages of systems development and support
  Spiral model: shows that software is developed using an iterative or spiral approach rather than a linear approach
  Prototyping model: used for developing prototypes to clarify user requirements
  Rapid Application Development (RAD) model: used to produce systems quickly without sacrificing quality

## Slide 27: Product Life Cycles (3 of 3)

## Slide 28: The Importance of Project Phases and Management Reviews
A project should successfully pass through each of the project phases in order to continue on to the next
Management reviews, also called phase exits, phase gate reviews, or kill points, should occur after each phase to evaluate the project’s progress, likely success, and continued compatibility with organizational goals
It is unwise to wait until the end of project or product phases to have management inputs
  Many projects are reviewed by management on a regular basis

## Slide 29: What Went Right?
"The real improvement that I saw was in our ability toin the words of Thomas Edisonknow when to stop beating a dead horse.…Edison's key to success was that he failed fairly often; but as he said, he could recognize a dead horse before it started to smell...In information technology we ride dead horsesfailing projectsa long time before we give up. But what we are seeing now is that we are able to get off them; able to reduce cost overrun and time overrun. That's where the major impact came on the success rate.”*
Many organizations, like Huntington Bancshares, Inc., use an executive steering committee to help keep projects on track.
Some projects still go on a long time before being killed, like Blizzard’s Titan game project.
*Cabanis, Jeannette, "'A Major Impact': The Standish Group's Jim Johnson On Project Management and IT Project Success," PM Network, PMI, Sep.1998, p. 7

## Slide 30: The Context of Information Technology Projects
Project context
  Has a critical impact on which product development life cycle will be most effective for a particular software development project
Several issues unique to the IT industry have a critical impact on managing IT projects

## Slide 31: The Nature of IT Projects
IT projects can be very diverse in terms of size, complexity, products produced, application area, and resource requirements
The nature of software development projects is even more diverse than hardware-oriented projects
IT projects also support every possible industry and business function

## Slide 32: Characteristics of IT Project Team Members
IT project team members often have diverse backgrounds and skill sets
Many companies purposely hire graduates with degrees in other fields such as business, mathematics, or the liberal arts to provide different perspectives on IT projects
Some IT projects require the skills of people in just a few job functions
  But some require inputs from many or all of them

## Slide 33: Diverse Technologies
IT projects use diverse technologies that change rapidly
Differences in technical knowledge can make communication between professionals challenging
New technologies have also shortened the time frame many businesses have to develop, produce, and distribute new products and services

## Slide 34: Recent Trends Affecting Information Technology Project Management
Globalization
Outsourcing: Outsourcing is when an organization acquires goods and/or sources from an outside source. Offshoring is sometimes used to describe outsourcing from another country
Virtual teams: A virtual team is a group of individuals who work across time and space using communication technologies
Agile project management

## Slide 35: Globalization
Issues
  Communications
  Trust
  Common work practices
  Tools
Suggestions
  Employ greater project discipline
  Think globally but act locally
  Consider collaboration over standardization
  Keep project momentum going
  Use newer tools and technology

## Slide 36: Outsourcing
Organizations remain competitive by using outsourcing to their advantage, such as finding ways to reduce costs
Practice can be unpopular on some countries
Project managers should become more familiar with many global and procurement issues

## Slide 37: Virtual Teams (1 of 2)
Advantages
  Lowering costs because many virtual workers do not require office space or support beyond their home offices
  Providing more expertise and flexibility or increasing competitiveness and responsiveness by having team members from across the globe working any time of day or night
  Improving the work/life balance for team members by eliminating fixed office hours and the need to travel to work

## Slide 38: Virtual Teams (2 of 2)
Disadvantages
  Isolating team members
  Increasing the potential for communications problems
  Reducing the ability for team members to network and transfer information informally
  Increasing the dependence on technology to accomplish work
See text for a list of factors that help virtual teams succeed, including team processes, trust/relationships, leadership style, and team member selection

## Slide 39: Agile (1 of 2)
Agile means being able to move quickly and easily, but some people feel that project management, as they have seen it used, does not allow people to work quickly or easily
Early software development projects often used a waterfall approach
  As technology and businesses became more complex, the approach was often difficult to use because requirements were unknown or continuously changing
Agile today means using an approach where requirements and solutions evolve through collaboration

## Slide 40: Agile (2 of 2)
Manifesto for Agile Software Development
  In February 2001, a group of 17 people that called itself the Agile Alliance developed and agreed on the Manifesto for Agile Software Development, as follows:
  “We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
    Individuals and interactions over processes and tools
    Working software over comprehensive documentation
    Customer collaboration over contract negotiation
    Responding to change over following a plan”*
*Agile Manifesto.

## Slide 41: Scrum (1 of 4)
According to the Scrum Alliance, Scrum is the leading agile development method for completing projects with a complex, innovative scope of work.
The term was coined in 1986 in a Harvard Business Review study that compared high-performing, cross-functional teams to the scrum formation used by rugby teams.

## Slide 42: Scrum (2 of 4)

## Slide 43: Scrum (3 of 4)
Kanban
  Technique that can be used in conjunction with Scrum
  Developed in Japan by Toyota Motor Corporation
  Uses visual cues to guide workflow
  Kanban cards show new work, work in progress, and work completed

## Slide 44: Scrum (4 of 4)
The PMBOK® Guide describes best practices for what should be done to manage projects.
Agile is a methodology that describes how to manage projects.
The Project Management Institute (PMI) recognized the increased interest in Agile, and introduced a new certification in 2011 called Agile Certified Practitioner (ACP).
Seasoned project managers understand that they have always had the option of customizing how they run projects, but that project management is not easy, even when using Agile.

## Slide 45: Chapter Summary
Project managers need to take a systems approach when working on projects
Organizations have four different frames: structural, human resources, political, and symbolic
The structure and culture of an organization have strong implications for project managers
Projects should successfully pass through each phase of the project life cycle
Project managers need to consider several factors due to the unique context of information technology projects
Recent trends affecting IT project management include globalization, outsourcing, virtual teams, and agile project management